Socially Aware Embodied Language Agent (SELA) – Desired Behavior & Practical Implementation Guide

Your project (from the PID document) aims to build a lightweight, real-time, multimodal conversational agent that goes beyond text chat. It sees your face, hears your voice tone, understands your words + emotions + basic personality cues, and responds with both spoken language and an expressive 2D avatar — all in ~2–3 seconds end-to-end, hands-free.

### 1. What the Behavior Should Look Like (User Experience)

When the user speaks to SELA, this is what a natural interaction should feel like:

| User Action / State | SELA’s Behavior (Multimodal + Socially Aware) | Example Dialogue |
| --- | --- | --- |
| User looks happy / excited | Avatar smiles, nods enthusiastically. Voice tone becomes upbeat. Response shows empathy + shared enthusiasm. | User: “I just got an A in my project!” SELA (smiling): “That’s amazing! 🎉 I can see how proud you are — tell me more!” |
| User sounds sad / low energy | Avatar shows gentle, concerned expression (soft eyes, slight head tilt). Response is calming & supportive. | User: “I failed the exam…” SELA (soft voice, concerned face): “I’m really sorry to hear that… It’s okay to feel down. Want to talk about what happened?” |
| User is angry / frustrated | Avatar shows attentive but neutral/calm face. Response validates emotion first, then offers constructive help. | User: “This stupid system keeps crashing!” SELA (calm, steady voice): “I can hear you’re really frustrated… Let’s fix this together. What exactly happened?” |
| Neutral / factual conversation | Avatar stays natural & engaged (subtle nods, eye contact). Response is helpful but still warm. | Standard helpful reply + light personality. |
| Long conversation (multiple turns) | Remembers context + emotional trend. If personality was lightly inferred (e.g., “outgoing”), avatar becomes more animated. | Maintains consistent “character” across turns. |
| Hands-free, continuous flow | No button clicks. Listens continuously. Avatar reacts in real-time (micro-expressions during listening). | Feels like talking to a caring virtual tutor/friend. |

Key social-awareness rules the agent must follow (this is what makes it “socially aware”):

- Always acknowledge emotion first before giving factual answer.

- Mirror emotional intensity (but never exceed user’s level — stay supportive).

- Adapt personality expression (lightweight): e.g., more energetic if user seems extroverted.

- Avatar synchronization: Facial expression + head movement + eye gaze must match the emotion of the generated response.

- Latency rule: User must feel the agent is “listening and reacting” within 2–3 seconds max.

### 2. How to Implement It (Practical Step-by-Step)

Follow exactly the functional deliverables in your PID (Chapter 3). Use the tech stack you already listed.

#### High-Level Architecture (matches your Figure 3 Conceptual Diagram)

text

Webcam + Mic

↓

[Multimodal Input Module]

↓

├── Speech-to-Text (real-time)

├── Facial Emotion (MediaPipe/OpenCV)

├── Vocal Emotion (SpeechBrain/Librosa)

└── Personality Inference (optional, lightweight)

↓

[Feature Fusion] → Structured Prompt for LLM

↓

[LLM Reasoning + Dialogue Manager] (with emotional context)

↓

├── Text Response

├── Emotion Label for Avatar

└── TTS with prosody (optional emotional tone)

↓

[2D Avatar + UI] (Unity or web)

#### Implementation Roadmap (7-month Agile-friendly plan)

Phase 1 – Core Perception (Weeks 1–4)

- Camera & Mic capture

  - Use opencv-python + sounddevice or PyAudio.

- Facial emotion

  - MediaPipe Face Mesh + simple CNN or pre-trained model (e.g., FER or fine-tuned ResNet on AffectNet/Kaggle datasets).

  - Output: 7 emotions (happy, sad, angry, neutral, etc.) every 200–300 ms.

- Vocal emotion

  - SpeechBrain (pre-trained SER models) or Librosa + lightweight classifier.

  - Extract prosody features (pitch, energy, MFCC).

- Speech-to-Text

  - Faster-Whisper (local, fast) or Groq/OpenAI Whisper API for real-time.

Phase 2 – Fusion & Reasoning (Weeks 5–8) 5. Feature Fusion

- Every 1–2 seconds combine: prompt = f"User emotion: {face_emotion} + {voice_emotion}. Personality hint: {personality}. Text: {transcript}\nRespond empathetically and socially aware."

- LLM

  - Use Groq (Llama-3-70B or Mixtral — very fast) or OpenAI GPT-4o-mini via API.

  - Add system prompt that forces social awareness (you can copy a template from your literature review).

- Dialogue Manager

  - Simple LangChain / LlamaIndex memory or just keep last 4–5 turns in context.

Phase 3 – Embodiment & Output (Weeks 9–12) 8. 2D Avatar

- Easiest option (recommended for student project): Web-based with Live2D or CSS/JS animated character (or Unity WebGL).

- Map emotion → animation parameters (smile intensity, eyebrow angle, head tilt).

- Many open-source SELA-style avatars on GitHub (search “Live2D emotional avatar”).

- Text-to-Speech with emotion

  - ElevenLabs (best emotional prosody) or Coqui TTS / Tortoise with emotion tags.

  - Or start with pyttsx3 + simple pitch/speed adjustment based on emotion.

- UI

  - Streamlit or Gradio (super fast for prototype) showing:

  - Live video feed (with emotion overlay)

  - Transcribed text

  - Avatar window

  - Spoken response

Phase 4 – Optimization & Evaluation (Weeks 13–20)

- Measure end-to-end latency (target < 2.5 s).

- Baseline comparison: text-only vs. SELA (as in your objective 5).

- User study with feedback forms (SUS + emotional trust questions).

#### Minimal Viable Prototype Code Skeleton (Python)

Python

# main.py

import cv2, sounddevice, whisper, speechbrain, mediapipe

from langchain.memory import ConversationBufferMemory

import asyncio

async def main_loop():

while True:

# 1. Capture multimodal input

frame = capture_frame()           # OpenCV

audio_chunk = record_audio()      # 2-second chunks

face_emotion = detect_face_emotion(frame)

voice_emotion = detect_voice_emotion(audio_chunk)

transcript = stt(audio_chunk)

# 2. Fusion

fused_prompt = create_emotion_prompt(transcript, face_emotion, voice_emotion)

# 3. LLM reasoning

response_text = llm_generate(fused_prompt)

# 4. Avatar & TTS

avatar.set_expression(face_emotion, voice_emotion)

speak(response_text)              # emotional TTS

await asyncio.sleep(0.1)  # keep real-time

You can expand each function with the libraries listed in your PID.

### Quick-Start Resources (exactly matching your tech stack)

- MediaPipe + OpenCV examples: official MediaPipe GitHub

- SpeechBrain emotion recognition: SpeechBrain docs → SER recipes

- Fast LLM: Groq.com (free tier is fast enough for 2 s latency)

- Avatar: Live2D Cubism (free for students) or ready-made Unity asset

- Full open-source multimodal agents to study: look at “Multimodal Embodied Conversational Agent” repos on GitHub.

Would you like me to:

- Give you the exact system prompt for the LLM to make it socially aware?

- Provide a complete minimal working Gradio/Streamlit prototype code?

- Or help you choose specific pre-trained models for emotion detection?

Just tell me which part you want to implement first — I’ll give you the exact code + setup instructions. This will directly satisfy all your functional deliverables and quality requirements in the PID.